FULL END-TO-END QA TEST PACK

LaFlo Enterprise Hotel Operations Platform

Functional, E2E, regression, UAT, RBAC, integration, AI, event, audit and notification validation

Execution baseline
Version 1.0 | 26 July 2026 | 477 executable test cases | Initial status: Not Run

# 1. QA Test Pack Overview

This pack translates the Full System BRD into executable manual test cases for functional, end-to-end, regression, UAT, RBAC, provider workflow, AI governance, Enterprise Search, audit, notification and stakeholder sign-off.

| Control | Value |
| --- | --- |
| Platform | LaFlo Enterprise Hotel Operations Platform |
| QA Pack | Full End-to-End QA Test Pack |
| Version / date | 1.0 / 26 July 2026 |
| BRD baseline | LaFlo Full System BRD v1.0 |
| Initial execution state | All test cases Not Run |
| Prepared by | Codex / [QA Lead] |
| Reviewers | [Product Owner], [Engineering Lead], [Security Lead], [QA Lead] |

# 2. Test Scope

Scope includes the platform core, all business and control modules, intelligence and AI capabilities, provider integration workflows, role restrictions, cross-module journeys, UI states, event publication, notifications, audit evidence and key non-functional controls.

# 3. Out of Scope

Physical installation or certification of unavailable hotel hardware.

Production payment/channel certification without provider sandboxes and credentials.

Native mobile or guest portal testing unless separately delivered.

Unimplemented planned-provider behaviour beyond interface and Coming Soon validation.

# 4. Test Assumptions

The BRD is the approved requirements baseline and code/configuration gaps remain visible as blocked or expected-fail tests.

Representative hotel, user, room, guest, booking, financial and operational test data exists.

Demo/simulation data and providers are clearly labelled.

All tests use non-production data and controlled credentials.

# 5. Test Dependencies

| Dependency | Required evidence |
| --- | --- |
| Frontend/API builds | Successful build and startup logs |
| Database and seed data | Repeatable reset/seed procedure |
| RBAC accounts | Named role/permission matrix and credentials |
| Event/audit/notification inspection | Safe access to queues/logs/records |
| Provider sandboxes/hardware | Credentials, network access and test resources |
| Search/AI providers | Indexed records, provider state and governance access |

# 6. Test Environment Requirements

| Environment item | Requirement |
| --- | --- |
| QA URL/API | Stable isolated deployment with health endpoints |
| Browsers | Current Chrome and Edge; Safari where agreed |
| Data reset | Documented rollback/reseed or isolated test records |
| Observability | Correlation IDs, API logs, event, audit and notification inspection |
| Integrations | Separate real, sandbox, simulated and unavailable statuses |
| Security | No production secrets; credential masking enabled |

# 7. Test Data Requirements

Prepare normal, boundary, empty, invalid, duplicate, overdue, blocked, failed, restricted, simulated and unavailable records for every relevant module. Test data must include GBP examples, multiple room/booking states, restricted financial/security/audit records, indexed and non-indexed records, device/camera health states and AI evidence/no-evidence scenarios.

# 8. User Roles Required for Testing

| Role | Purpose |
| --- | --- |
| General Manager | Accountable for whole-hotel performance and risk |
| Operations Manager | Coordinates daily cross-department operations |
| Front Desk Staff | Manages bookings, arrival/departure and guest contact |
| Housekeeping Manager | Owns room-turn and staff workload |
| Housekeeping Staff | Completes assigned cleaning work |
| Maintenance Manager | Owns engineering workload and asset reliability |
| Maintenance Staff | Completes assigned maintenance work |
| Security Manager | Owns security monitoring and response |
| Security Staff | Monitors and handles assigned security events |
| Finance User | Manages authorised financial records |
| Concierge Staff | Coordinates guest requests and service recovery |
| IT / Integration Administrator | Configures platform and provider connectivity |
| System Administrator | Manages users, platform configuration and access |
| Auditor | Reviews evidence and control operation |
| AI Governance Reviewer | Reviews AI recommendations and sensitive actions |

# 9. Test Execution Guidelines

Record Actual Result, Status, Defect ID and Comments for every executed case.

Capture screenshots, API response, correlation/event ID and audit/notification evidence when applicable.

Do not mark a simulated integration as passing a real-provider acceptance criterion.

Re-run failed cases after fixes and execute the linked regression cases.

Stop and escalate any suspected personal, financial, security or credential exposure.

# 10. Defect Severity and Priority Definitions

| Level | Severity definition | Priority guidance |
| --- | --- | --- |
| Critical | Security/data exposure, data loss, system unavailable or critical hotel workflow blocked | P0 immediate triage |
| High | Major module/E2E failure with no acceptable workaround | P1 current cycle |
| Medium | Material issue with workaround or limited scope | P2 planned fix |
| Low | Cosmetic, copy or low-impact usability issue | P3 backlog |

# 11. Test Case Naming Convention

IDs use AREA-TC-NNN. Functional prefixes follow the BRD (DASH, BOOK, GUEST, ROOM, HK, INV, CAL, FIN, REP, REV, CON, MSG, CALL, USER, OPS, MAINT, INC, SEC, SB, INT). Cross-cutting prefixes include CCTV, E2E, RBAC, EVENT, AUDIT, NOTIF, SEARCH, AI, NEG, REG and UAT.

# 12. Functional Test Cases by Module

257 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DASH-TC-001 | Dashboard | Dashboard loads successfully | DASH-FR-001 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Dashboard loads successfully. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall dashboard loads successfully; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-002 | Dashboard | KPI cards display correctly | DASH-FR-002 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. KPI cards display correctly. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall kPI cards display correctly; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-003 | Dashboard | Today's arrivals display | DASH-FR-003 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Today's arrivals display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall today's arrivals display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-004 | Dashboard | Today's departures display | DASH-FR-004 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Today's departures display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall today's departures display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-005 | Dashboard | Occupancy displays | DASH-FR-005 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Occupancy displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall occupancy displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-006 | Dashboard | ADR displays where authorised | DASH-FR-006 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. ADR displays where authorised. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall aDR displays where authorised; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-007 | Dashboard | Revenue summary is restricted | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Revenue summary is restricted. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall revenue summary is restricted; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-008 | Dashboard | Room readiness summary displays | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Room readiness summary displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall room readiness summary displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-009 | Dashboard | Rooms not ready display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Rooms not ready display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall rooms not ready display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-010 | Dashboard | Housekeeping summary displays | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Housekeeping summary displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall housekeeping summary displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-011 | Dashboard | Maintenance issues display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Maintenance issues display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall maintenance issues display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-012 | Dashboard | Open incidents display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Open incidents display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall open incidents display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-013 | Dashboard | Guest experience alerts display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Guest experience alerts display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest experience alerts display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-014 | Dashboard | Security and CCTV alerts display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Security and CCTV alerts display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall security and CCTV alerts display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-015 | Dashboard | Smart Building health displays | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Smart Building health displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart Building health displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-016 | Dashboard | Integration health displays | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Integration health displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration health displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-017 | Dashboard | Tasks panel displays | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Tasks panel displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall tasks panel displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-018 | Dashboard | Recent activities display | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Recent activities display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall recent activities display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-019 | Dashboard | Enterprise Search shortcut works | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Enterprise Search shortcut works. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall enterprise Search shortcut works; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-020 | Dashboard | Hotel Brain shortcut works | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Hotel Brain shortcut works. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain shortcut works; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-021 | Dashboard | Role-based visibility works | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Role-based visibility works. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall role-based visibility works; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| DASH-TC-022 | Dashboard | Demo and simulation data is labelled | DASH-FR-007 | High | Functional | An active test user has the required Dashboard module and action permissions; required source records exist. | Controlled Dashboard records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Dashboard. 3. Demo and simulation data is labelled. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall demo and simulation data is labelled; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-001 | Bookings / Reservations | Create booking | BOOK-FR-001 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Create booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-002 | Bookings / Reservations | View booking | BOOK-FR-002 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. View booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-003 | Bookings / Reservations | Update booking | BOOK-FR-003 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Update booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-004 | Bookings / Reservations | Cancel booking | BOOK-FR-004 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Cancel booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cancel booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-005 | Bookings / Reservations | Assign room | BOOK-FR-005 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Assign room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-006 | Bookings / Reservations | Link guest to booking | BOOK-FR-006 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Link guest to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link guest to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-007 | Bookings / Reservations | Add special request | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Add special request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add special request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-008 | Bookings / Reservations | Check in guest | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Check in guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall check in guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-009 | Bookings / Reservations | Check out guest | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Check out guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall check out guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-010 | Bookings / Reservations | Booking appears on calendar | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Booking appears on calendar. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking appears on calendar; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-011 | Bookings / Reservations | Booking updates dashboard | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Booking updates dashboard. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking updates dashboard; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-012 | Bookings / Reservations | Booking links to room and guest | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Booking links to room and guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking links to room and guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-013 | Bookings / Reservations | Booking status creates audit log | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Booking status creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking status creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| BOOK-TC-014 | Bookings / Reservations | Payment status is permission controlled | BOOK-FR-007 | High | Functional | An active test user has the required Bookings / Reservations module and action permissions; required source records exist. | Controlled Bookings / Reservations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Bookings / Reservations. 3. Payment status is permission controlled. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall payment status is permission controlled; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-001 | Guests | Create guest profile | GUEST-FR-001 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Create guest profile. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create guest profile; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-002 | Guests | Update guest profile | GUEST-FR-002 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Update guest profile. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update guest profile; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-003 | Guests | View guest profile | GUEST-FR-003 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View guest profile. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view guest profile; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-004 | Guests | Link guest to booking | GUEST-FR-004 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Link guest to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link guest to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-005 | Guests | Add guest preference | GUEST-FR-005 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Add guest preference. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add guest preference; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-006 | Guests | Add guest complaint | GUEST-FR-006 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Add guest complaint. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add guest complaint; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-007 | Guests | View stay history | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View stay history. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view stay history; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-008 | Guests | View linked messages | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View linked messages. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view linked messages; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-009 | Guests | View linked calls | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View linked calls. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view linked calls; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-010 | Guests | View linked reviews | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View linked reviews. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view linked reviews; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-011 | Guests | View linked concierge requests | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. View linked concierge requests. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view linked concierge requests; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-012 | Guests | Privacy permissions are respected | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Privacy permissions are respected. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall privacy permissions are respected; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| GUEST-TC-013 | Guests | Guest update creates audit log | GUEST-FR-007 | High | Functional | An active test user has the required Guests module and action permissions; required source records exist. | Controlled Guests records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Guests. 3. Guest update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-001 | Rooms | View room list | ROOM-FR-001 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. View room list. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view room list; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-002 | Rooms | View room details | ROOM-FR-002 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. View room details. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view room details; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-003 | Rooms | Update occupancy status | ROOM-FR-003 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Update occupancy status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update occupancy status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-004 | Rooms | Mark room clean | ROOM-FR-004 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Mark room clean. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room clean; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-005 | Rooms | Mark room dirty | ROOM-FR-005 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Mark room dirty. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room dirty; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-006 | Rooms | Mark pending inspection | ROOM-FR-006 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Mark pending inspection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark pending inspection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-007 | Rooms | Mark room ready | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Mark room ready. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room ready; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-008 | Rooms | Mark room out of service | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Mark room out of service. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room out of service; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-009 | Rooms | Link room to booking | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Link room to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link room to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-010 | Rooms | Link room to guest | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Link room to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link room to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-011 | Rooms | Link housekeeping task | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Link housekeeping task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link housekeeping task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-012 | Rooms | Link maintenance task | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Link maintenance task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link maintenance task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-013 | Rooms | View linked smart devices | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. View linked smart devices. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view linked smart devices; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| ROOM-TC-014 | Rooms | Room status updates dashboard | ROOM-FR-007 | High | Functional | An active test user has the required Rooms module and action permissions; required source records exist. | Controlled Rooms records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Rooms. 3. Room status updates dashboard. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall room status updates dashboard; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-001 | Housekeeping | Create housekeeping task | HK-FR-001 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Create housekeeping task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create housekeeping task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-002 | Housekeeping | Assign housekeeping staff | HK-FR-002 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Assign housekeeping staff. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign housekeeping staff; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-003 | Housekeeping | Update cleaning status | HK-FR-003 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Update cleaning status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update cleaning status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-004 | Housekeeping | Mark room cleaned | HK-FR-004 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Mark room cleaned. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room cleaned; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-005 | Housekeeping | Mark room inspected | HK-FR-005 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Mark room inspected. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark room inspected; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-006 | Housekeeping | Escalate blocker | HK-FR-006 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Escalate blocker. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate blocker; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-007 | Housekeeping | Link task to room | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Link task to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-008 | Housekeeping | Link task to booking | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Link task to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-009 | Housekeeping | Link task to maintenance issue | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Link task to maintenance issue. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to maintenance issue; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-010 | Housekeeping | Update affects room readiness | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Update affects room readiness. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update affects room readiness; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-011 | Housekeeping | Delay triggers notification | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Delay triggers notification. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall delay triggers notification; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| HK-TC-012 | Housekeeping | Update creates audit log | HK-FR-007 | High | Functional | An active test user has the required Housekeeping module and action permissions; required source records exist. | Controlled Housekeeping records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Housekeeping. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-001 | Inventory | Create inventory item | INV-FR-001 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Create inventory item. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create inventory item; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-002 | Inventory | Update inventory item | INV-FR-002 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Update inventory item. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update inventory item; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-003 | Inventory | Adjust stock level | INV-FR-003 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Adjust stock level. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall adjust stock level; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-004 | Inventory | Record stock movement | INV-FR-004 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Record stock movement. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall record stock movement; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-005 | Inventory | Set reorder threshold | INV-FR-005 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Set reorder threshold. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall set reorder threshold; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-006 | Inventory | Trigger low-stock alert | INV-FR-006 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Trigger low-stock alert. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall trigger low-stock alert; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-007 | Inventory | Create reorder task or suggestion | INV-FR-007 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Create reorder task or suggestion. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create reorder task or suggestion; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-008 | Inventory | Link inventory to department | INV-FR-007 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Link inventory to department. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link inventory to department; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-009 | Inventory | View supplier information | INV-FR-007 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. View supplier information. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view supplier information; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INV-TC-010 | Inventory | Update creates audit log | INV-FR-007 | High | Functional | An active test user has the required Inventory module and action permissions; required source records exist. | Controlled Inventory records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Inventory. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-001 | Calendar | View reservation calendar | CAL-FR-001 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. View reservation calendar. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view reservation calendar; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-002 | Calendar | View check-ins | CAL-FR-002 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. View check-ins. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view check-ins; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-003 | Calendar | View check-outs | CAL-FR-003 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. View check-outs. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view check-outs; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-004 | Calendar | View housekeeping schedule | CAL-FR-004 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. View housekeeping schedule. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view housekeeping schedule; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-005 | Calendar | View maintenance schedule | CAL-FR-005 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. View maintenance schedule. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view maintenance schedule; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-006 | Calendar | Create calendar event | CAL-FR-006 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Create calendar event. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create calendar event; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-007 | Calendar | Update calendar event | CAL-FR-007 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Update calendar event. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update calendar event; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-008 | Calendar | Delete calendar event where authorised | CAL-FR-007 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Delete calendar event where authorised. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall delete calendar event where authorised; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-009 | Calendar | Calendar reflects booking changes | CAL-FR-007 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Calendar reflects booking changes. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall calendar reflects booking changes; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-010 | Calendar | Calendar reflects task scheduling | CAL-FR-007 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Calendar reflects task scheduling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall calendar reflects task scheduling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CAL-TC-011 | Calendar | Calendar links to source records | CAL-FR-007 | High | Functional | An active test user has the required Calendar module and action permissions; required source records exist. | Controlled Calendar records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calendar. 3. Calendar links to source records. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall calendar links to source records; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-001 | Financials | Authorised user views financial summary | FIN-FR-001 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Authorised user views financial summary. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall authorised user views financial summary; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-002 | Financials | Unauthorised user cannot view financial data | FIN-FR-002 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Unauthorised user cannot view financial data. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall unauthorised user cannot view financial data; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-003 | Financials | View invoice or payment record | FIN-FR-003 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. View invoice or payment record. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view invoice or payment record; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-004 | Financials | Link payment to booking | FIN-FR-004 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Link payment to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link payment to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-005 | Financials | Link payment to guest | FIN-FR-005 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Link payment to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link payment to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-006 | Financials | Update payment status | FIN-FR-006 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Update payment status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update payment status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-007 | Financials | View outstanding payments | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. View outstanding payments. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view outstanding payments; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-008 | Financials | View refunds where applicable | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. View refunds where applicable. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view refunds where applicable; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-009 | Financials | Export financial data | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Export financial data. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall export financial data; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-010 | Financials | Financial update creates audit log | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Financial update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall financial update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-011 | Financials | Search hides financial records from unauthorised user | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Search hides financial records from unauthorised user. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search hides financial records from unauthorised user; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| FIN-TC-012 | Financials | Hotel Brain hides financial data | FIN-FR-007 | High | Functional | An active test user has the required Financials module and action permissions; required source records exist. | Controlled Financials records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Financials. 3. Hotel Brain hides financial data. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain hides financial data; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-001 | Reports | Reports page loads | REP-FR-001 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Reports page loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall reports page loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-002 | Reports | Report catalogue displays | REP-FR-002 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Report catalogue displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall report catalogue displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-003 | Reports | Filter reports by category | REP-FR-003 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Filter reports by category. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall filter reports by category; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-004 | Reports | View report details | REP-FR-004 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. View report details. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view report details; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-005 | Reports | Generate report | REP-FR-005 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Generate report. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall generate report; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-006 | Reports | Preview report | REP-FR-006 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Preview report. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall preview report; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-007 | Reports | Export CSV | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Export CSV. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall export CSV; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-008 | Reports | Export PDF | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Export PDF. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall export PDF; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-009 | Reports | Finance reports are restricted | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Finance reports are restricted. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall finance reports are restricted; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-010 | Reports | Security reports are restricted | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Security reports are restricted. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall security reports are restricted; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-011 | Reports | Audit reports are restricted | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Audit reports are restricted. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall audit reports are restricted; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REP-TC-012 | Reports | Generation and export create audit log | REP-FR-007 | High | Functional | An active test user has the required Reports module and action permissions; required source records exist. | Controlled Reports records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reports. 3. Generation and export create audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall generation and export create audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-001 | Reviews | Create or import review | REV-FR-001 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Create or import review. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create or import review; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-002 | Reviews | View review | REV-FR-002 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. View review. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view review; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-003 | Reviews | Link review to guest and booking | REV-FR-003 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Link review to guest and booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link review to guest and booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-004 | Reviews | Assign review response | REV-FR-004 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Assign review response. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign review response; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-005 | Reviews | Update response status | REV-FR-005 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Update response status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update response status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-006 | Reviews | Mark review responded | REV-FR-006 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Mark review responded. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark review responded; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-007 | Reviews | Escalate negative review to Operations | REV-FR-007 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Escalate negative review to Operations. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate negative review to Operations; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-008 | Reviews | Escalate review to Incident Center | REV-FR-007 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Escalate review to Incident Center. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate review to Incident Center; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-009 | Reviews | Review appears on guest experience dashboard | REV-FR-007 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Review appears on guest experience dashboard. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall review appears on guest experience dashboard; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REV-TC-010 | Reviews | Update creates audit log | REV-FR-007 | High | Functional | An active test user has the required Reviews module and action permissions; required source records exist. | Controlled Reviews records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Reviews. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-001 | Concierge | Create guest request | CON-FR-001 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Create guest request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create guest request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-002 | Concierge | Assign request | CON-FR-002 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Assign request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-003 | Concierge | Update request status | CON-FR-003 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Update request status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update request status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-004 | Concierge | Add request note | CON-FR-004 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Add request note. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add request note; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-005 | Concierge | Escalate to Operations | CON-FR-005 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Escalate to Operations. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate to Operations; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-006 | Concierge | Escalate to Incident Center | CON-FR-006 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Escalate to Incident Center. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate to Incident Center; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-007 | Concierge | Link request to guest | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Link request to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link request to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-008 | Concierge | Link request to room | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Link request to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link request to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-009 | Concierge | Link request to booking | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Link request to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link request to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-010 | Concierge | Create linked housekeeping or maintenance task | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Create linked housekeeping or maintenance task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create linked housekeeping or maintenance task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-011 | Concierge | Close request | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Close request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall close request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CON-TC-012 | Concierge | Update creates audit log | CON-FR-007 | High | Functional | An active test user has the required Concierge module and action permissions; required source records exist. | Controlled Concierge records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Concierge. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-001 | Messages | Messages page loads | MSG-FR-001 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Messages page loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall messages page loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-002 | Messages | Thread list displays | MSG-FR-002 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Thread list displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall thread list displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-003 | Messages | Conversation panel displays | MSG-FR-003 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Conversation panel displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall conversation panel displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-004 | Messages | Create message record | MSG-FR-004 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Create message record. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create message record; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-005 | Messages | Reply to message | MSG-FR-005 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Reply to message. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall reply to message; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-006 | Messages | Add internal note | MSG-FR-006 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Add internal note. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add internal note; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-007 | Messages | Link message to guest | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Link message to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link message to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-008 | Messages | Link message to booking | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Link message to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link message to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-009 | Messages | Link message to room | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Link message to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link message to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-010 | Messages | Create follow-up action | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Create follow-up action. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create follow-up action; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-011 | Messages | Escalate to concierge request | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Escalate to concierge request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate to concierge request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-012 | Messages | Escalate to incident | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Escalate to incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate to incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-013 | Messages | Chat toolbar appears only in active session | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Chat toolbar appears only in active session. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall chat toolbar appears only in active session; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MSG-TC-014 | Messages | Chat toolbar does not appear globally | MSG-FR-007 | High | Functional | An active test user has the required Messages module and action permissions; required source records exist. | Controlled Messages records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Messages. 3. Chat toolbar does not appear globally. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall chat toolbar does not appear globally; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-001 | Calls | Calls page loads | CALL-FR-001 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Calls page loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall calls page loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-002 | Calls | Call log displays | CALL-FR-002 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Call log displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall call log displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-003 | Calls | Create call log | CALL-FR-003 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Create call log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create call log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-004 | Calls | Add call notes | CALL-FR-004 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Add call notes. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add call notes; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-005 | Calls | Link call to guest | CALL-FR-005 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Link call to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link call to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-006 | Calls | Link call to booking | CALL-FR-006 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Link call to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link call to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-007 | Calls | Link call to room | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Link call to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link call to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-008 | Calls | Create follow-up task | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Create follow-up task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create follow-up task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-009 | Calls | Escalate call to incident | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Escalate call to incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate call to incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-010 | Calls | Start active call session | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Start active call session. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall start active call session; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-011 | Calls | Call toolbar appears only in active session | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Call toolbar appears only in active session. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall call toolbar appears only in active session; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-012 | Calls | Call toolbar does not appear globally | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Call toolbar does not appear globally. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall call toolbar does not appear globally; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CALL-TC-013 | Calls | Call update creates audit log | CALL-FR-007 | High | Functional | An active test user has the required Calls module and action permissions; required source records exist. | Controlled Calls records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Calls. 3. Call update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall call update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-001 | User Management | Create user | USER-FR-001 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Create user. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create user; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-002 | User Management | Update user | USER-FR-002 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Update user. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update user; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-003 | User Management | Disable user | USER-FR-003 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Disable user. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall disable user; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-004 | User Management | Reactivate user | USER-FR-004 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Reactivate user. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall reactivate user; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-005 | User Management | Assign role | USER-FR-005 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Assign role. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign role; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-006 | User Management | Update department | USER-FR-006 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Update department. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update department; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-007 | User Management | Update permissions | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Update permissions. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update permissions; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-008 | User Management | View pending access requests | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. View pending access requests. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view pending access requests; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-009 | User Management | Approve access request | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Approve access request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall approve access request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-010 | User Management | Reject access request | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Reject access request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall reject access request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-011 | User Management | Approved user enters password setup | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Approved user enters password setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall approved user enters password setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-012 | User Management | Pending password setup status displays | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Pending password setup status displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall pending password setup status displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-013 | User Management | Active user signs in | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Active user signs in. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall active user signs in; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-014 | User Management | Disabled and rejected users cannot sign in | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Disabled and rejected users cannot sign in. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall disabled and rejected users cannot sign in; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| USER-TC-015 | User Management | Management action creates audit log | USER-FR-007 | High | Functional | An active test user has the required User Management module and action permissions; required source records exist. | Controlled User Management records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open User Management. 3. Management action creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall management action creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-001 | Operations Center | Operations Center loads | OPS-FR-001 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Operations Center loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall operations Center loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-002 | Operations Center | Cross-department alerts display | OPS-FR-002 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Cross-department alerts display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cross-department alerts display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-003 | Operations Center | Operational blockers display | OPS-FR-003 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Operational blockers display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall operational blockers display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-004 | Operations Center | Guest experience issues display | OPS-FR-004 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Guest experience issues display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest experience issues display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-005 | Operations Center | Daily operational status displays | OPS-FR-005 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Daily operational status displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall daily operational status displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-006 | Operations Center | Assign operational task | OPS-FR-006 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Assign operational task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign operational task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-007 | Operations Center | Escalate blocker | OPS-FR-007 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Escalate blocker. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate blocker; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-008 | Operations Center | Close operational alert | OPS-FR-007 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Close operational alert. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall close operational alert; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| OPS-TC-009 | Operations Center | Source modules update Operations Center | OPS-FR-007 | High | Functional | An active test user has the required Operations Center module and action permissions; required source records exist. | Controlled Operations Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Operations Center. 3. Source modules update Operations Center. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall source modules update Operations Center; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-001 | Maintenance Center | Create maintenance task | MAINT-FR-001 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Create maintenance task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create maintenance task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-002 | Maintenance Center | Assign technician | MAINT-FR-002 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Assign technician. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign technician; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-003 | Maintenance Center | Update maintenance status | MAINT-FR-003 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Update maintenance status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update maintenance status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-004 | Maintenance Center | Link task to room | MAINT-FR-004 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Link task to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-005 | Maintenance Center | Link task to device | MAINT-FR-005 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Link task to device. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to device; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-006 | Maintenance Center | Link task to incident | MAINT-FR-006 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Link task to incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link task to incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-007 | Maintenance Center | Mark task resolved | MAINT-FR-007 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Mark task resolved. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mark task resolved; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-008 | Maintenance Center | Close task | MAINT-FR-007 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Close task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall close task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-009 | Maintenance Center | Device fault creates or suggests task | MAINT-FR-007 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Device fault creates or suggests task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device fault creates or suggests task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-010 | Maintenance Center | Overdue work displays on dashboard | MAINT-FR-007 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Overdue work displays on dashboard. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall overdue work displays on dashboard; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| MAINT-TC-011 | Maintenance Center | Update creates audit log | MAINT-FR-007 | High | Functional | An active test user has the required Maintenance Center module and action permissions; required source records exist. | Controlled Maintenance Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Maintenance Center. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-001 | Incident Center | Create incident | INC-FR-001 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Create incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall create incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-002 | Incident Center | Classify incident | INC-FR-002 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Classify incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall classify incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-003 | Incident Center | Set severity | INC-FR-003 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Set severity. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall set severity; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-004 | Incident Center | Set priority | INC-FR-004 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Set priority. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall set priority; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-005 | Incident Center | Assign owner | INC-FR-005 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Assign owner. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assign owner; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-006 | Incident Center | Link incident to guest | INC-FR-006 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Link incident to guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link incident to guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-007 | Incident Center | Link incident to room | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Link incident to room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link incident to room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-008 | Incident Center | Link incident to booking | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Link incident to booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link incident to booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-009 | Incident Center | Link incident to device or camera | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Link incident to device or camera. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall link incident to device or camera; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-010 | Incident Center | Add investigation note | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Add investigation note. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add investigation note; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-011 | Incident Center | Add evidence | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Add evidence. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall add evidence; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-012 | Incident Center | Escalate incident | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Escalate incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-013 | Incident Center | Close incident | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Close incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall close incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-014 | Incident Center | Incident appears on dashboard | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Incident appears on dashboard. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall incident appears on dashboard; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INC-TC-015 | Incident Center | Update creates audit log | INC-FR-007 | High | Functional | An active test user has the required Incident Center module and action permissions; required source records exist. | Controlled Incident Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Incident Center. 3. Update creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall update creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-001 | Security Center | Security Center loads | SEC-FR-001 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Security Center loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall security Center loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-002 | Security Center | CCTV overview displays | SEC-FR-002 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. CCTV overview displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV overview displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-003 | Security Center | Camera list or grid displays | SEC-FR-003 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Camera list or grid displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall camera list or grid displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-004 | Security Center | Active cameras display | SEC-FR-004 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Active cameras display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall active cameras display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-005 | Security Center | Offline cameras display | SEC-FR-005 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Offline cameras display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall offline cameras display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-006 | Security Center | Security alerts display | SEC-FR-006 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Security alerts display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall security alerts display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-007 | Security Center | Access and door events display | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Access and door events display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall access and door events display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-008 | Security Center | Restricted-area alerts display | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Restricted-area alerts display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall restricted-area alerts display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-009 | Security Center | Escalate security alert to incident | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Escalate security alert to incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall escalate security alert to incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-010 | Security Center | CCTV integrations display | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. CCTV integrations display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV integrations display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-011 | Security Center | Smart lock and sensor events display | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Smart lock and sensor events display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart lock and sensor events display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEC-TC-012 | Security Center | Raw credentials are not exposed | SEC-FR-007 | High | Functional | An active test user has the required Security Center module and action permissions; required source records exist. | Controlled Security Center records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Security Center. 3. Raw credentials are not exposed. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall raw credentials are not exposed; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-001 | Smart Building | Smart Building page loads | SB-FR-001 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Smart Building page loads. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart Building page loads; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-002 | Smart Building | Device inventory displays | SB-FR-002 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Device inventory displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device inventory displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-003 | Smart Building | Device health displays | SB-FR-003 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Device health displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device health displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-004 | Smart Building | Sensors display | SB-FR-004 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Sensors display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall sensors display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-005 | Smart Building | Doors and access view displays | SB-FR-005 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Doors and access view displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall doors and access view displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-006 | Smart Building | Energy view displays | SB-FR-006 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Energy view displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall energy view displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-007 | Smart Building | HVAC view displays | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. HVAC view displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hVAC view displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-008 | Smart Building | Assets display | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Assets display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall assets display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-009 | Smart Building | Building health score displays | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Building health score displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall building health score displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-010 | Smart Building | Map device to room floor or area | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Map device to room floor or area. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall map device to room floor or area; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-011 | Smart Building | Offline status displays | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Offline status displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall offline status displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-012 | Smart Building | Low-battery status displays | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Low-battery status displays. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall low-battery status displays; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-013 | Smart Building | Fault routes to control module | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Fault routes to control module. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall fault routes to control module; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SB-TC-014 | Smart Building | Raw credentials are not exposed | SB-FR-007 | High | Functional | An active test user has the required Smart Building module and action permissions; required source records exist. | Controlled Smart Building records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building. 3. Raw credentials are not exposed. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall raw credentials are not exposed; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-001 | Integration Manager | Open Settings Integrations | INT-FR-001 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Open Settings Integrations. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall open Settings Integrations; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-002 | Integration Manager | Integration categories display | INT-FR-002 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Integration categories display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration categories display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-003 | Integration Manager | Provider cards display | INT-FR-003 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Provider cards display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall provider cards display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-004 | Integration Manager | Configure integration | INT-FR-004 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Configure integration. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall configure integration; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-005 | Integration Manager | Test connection | INT-FR-005 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Test connection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall test connection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-006 | Integration Manager | View health status | INT-FR-006 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. View health status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view health status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-007 | Integration Manager | View logs | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. View logs. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall view logs; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-008 | Integration Manager | Disable integration | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Disable integration. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall disable integration; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-009 | Integration Manager | Credentials are masked | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Credentials are masked. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall credentials are masked; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-010 | Integration Manager | Raw credentials are not displayed | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Raw credentials are not displayed. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall raw credentials are not displayed; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-011 | Integration Manager | Integration action creates audit log | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Integration action creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration action creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-012 | Integration Manager | Demo and simulation providers are labelled | INT-FR-007 | High | Functional | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Demo and simulation providers are labelled. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall demo and simulation providers are labelled; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 13. End-to-End Test Scenarios

12 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E2E-TC-001 | 1. Booking to Check-In | Prove the stay-creation and arrival path | Multiple BRD functional requirements | Critical | E2E | Authorised front desk user; guest, room and rate data | New guest, available/blocked rooms, booking dates | 1. Prepare the stated preconditions and data. 2. Execute: Create booking; link guest; assign room; validate readiness/blockers; check in. 3. Validate source and linked records. 4. Validate expected events: booking.created/updated/checked_in; room.status_changed. 5. Validate audit: Booking and check-in audit. 6. Validate notifications: Blocker/readiness notifications if applicable. | Booking checked in; room occupied; dashboard/calendar/audit updated |  | Not Run |  |  |
| E2E-TC-002 | 2. Check-Out to Room Turnover | Prove departure through ready-for-sale state | Multiple BRD functional requirements | Critical | E2E | Checked-in booking and occupied room | Booking with balance state; housekeeping staff | 1. Prepare the stated preconditions and data. 2. Execute: Check out; mark dirty; assign clean; complete; inspect; ready. 3. Validate source and linked records. 4. Validate expected events: booking.checked_out; room.status_changed; housekeeping.*. 5. Validate audit: Each transition. 6. Validate notifications: Housekeeping assignment/delay. | Room available/ready and schedule/dashboard updated |  | Not Run |  |  |
| E2E-TC-003 | 3. Guest Complaint to Resolution | Prove multi-channel service recovery | Multiple BRD functional requirements | Critical | E2E | Authorised service user and active guest | Complaint via message/review/call/concierge | 1. Prepare the stated preconditions and data. 2. Execute: Log; link context; classify; assign; escalate; resolve. 3. Validate source and linked records. 4. Validate expected events: guest.issue_logged; task/incident events. 5. Validate audit: Complaint, assignment, closure. 6. Validate notifications: Owner/escalation notifications. | Closed request/task/incident with guest history and evidence |  | Not Run |  |  |
| E2E-TC-004 | 4. Maintenance Issue to Closure | Prove manual/device fault lifecycle | Multiple BRD functional requirements | Critical | E2E | Maintenance users; room/device | Priority fault and parts | 1. Prepare the stated preconditions and data. 2. Execute: Create/receive fault; assign; block; work; complete; verify. 3. Validate source and linked records. 4. Validate expected events: maintenance.*; room/device status. 5. Validate audit: Work and status changes. 6. Validate notifications: Assignment/overdue/critical. | Fault closed and room/device restored |  | Not Run |  |  |
| E2E-TC-005 | 5. Security Alert to Incident Closure | Prove restricted security response | Multiple BRD functional requirements | Critical | E2E | Security role; configured event source | Door/access/security alert | 1. Prepare the stated preconditions and data. 2. Execute: Receive; acknowledge; create incident; investigate; close. 3. Validate source and linked records. 4. Validate expected events: security.*; incident.*. 5. Validate audit: View/update/closure as policy. 6. Validate notifications: Security escalation. | Controlled closure with restricted evidence |  | Not Run |  |  |
| E2E-TC-006 | 6. CCTV Integration to Security Display | Prove supported camera configuration path | Multiple BRD functional requirements | Critical | E2E | Integration admin; real provider or labelled simulation | Camera/NVR connection and area mapping | 1. Prepare the stated preconditions and data. 2. Execute: Configure; test; import; map; open Security Center. 3. Validate source and linked records. 4. Validate expected events: integration.*; camera.*. 5. Validate audit: Test/import/map. 6. Validate notifications: Offline/test failure. | Camera health visible to authorised security user |  | Not Run |  |  |
| E2E-TC-007 | 7. Smart Device to Alert Routing | Prove device onboarding and fault routing | Multiple BRD functional requirements | Critical | E2E | Integration admin and operational responders | Device/provider plus mapped area | 1. Prepare the stated preconditions and data. 2. Execute: Configure; discover; map; emit event; route; acknowledge. 3. Validate source and linked records. 4. Validate expected events: device.*; task/incident events. 5. Validate audit: Configure/map/action. 6. Validate notifications: Fault/offline/critical. | Correct maintenance/security/incident work is created |  | Not Run |  |  |
| E2E-TC-008 | 8. Inventory Low Stock to Notification | Prove threshold and replenishment workflow | Multiple BRD functional requirements | Critical | E2E | Inventory user and department owner | Item above threshold then adjustment below threshold | 1. Prepare the stated preconditions and data. 2. Execute: Adjust stock; detect threshold; notify; create reorder/PO. 3. Validate source and linked records. 4. Validate expected events: inventory.adjusted/low_stock/purchase_order_created. 5. Validate audit: Adjustment and PO. 6. Validate notifications: Department owner/escalation. | Low-stock state, notification and replenishment record |  | Not Run |  |  |
| E2E-TC-009 | 9. Review Escalation to Operations | Prove negative review service-recovery route | Multiple BRD functional requirements | Critical | E2E | Review and operations users | Negative review linked to guest/stay | 1. Prepare the stated preconditions and data. 2. Execute: Receive; classify; assign; escalate; resolve/respond. 3. Validate source and linked records. 4. Validate expected events: review.received/assigned/escalated. 5. Validate audit: Review/response/escalation. 6. Validate notifications: Owner and management. | Traceable service-recovery outcome |  | Not Run |  |  |
| E2E-TC-010 | 10. Enterprise Search Investigation | Prove relevant results and permission filtering | Multiple BRD functional requirements | Critical | E2E | Users with different module permissions | Indexed authorised and restricted records | 1. Prepare the stated preconditions and data. 2. Execute: Search; filter; preview; open; attempt restricted query. 3. Validate source and linked records. 4. Validate expected events: search.executed/restricted. 5. Validate audit: Query and restricted attempt per policy. 6. Validate notifications: None unless policy. | Only authorised results; restricted attempt handled/audited |  | Not Run |  |  |
| E2E-TC-011 | 11. Hotel Brain Daily Briefing | Prove evidence-based permission-safe briefing | Multiple BRD functional requirements | Critical | E2E | Authorised GM and populated operational records | Open blockers, incidents, guest/device/integration issues | 1. Prepare the stated preconditions and data. 2. Execute: Generate briefing; inspect evidence; propose action; confirm/decline. 3. Validate source and linked records. 4. Validate expected events: ai.answer/recommendation/decision. 5. Validate audit: Question, evidence, answer, decision. 6. Validate notifications: Attention items as governed. | Accurate bounded briefing; controlled action; governance audit |  | Not Run |  |  |
| E2E-TC-012 | 12. Role-Based Access Restriction | Prove module, action and record isolation | Multiple BRD functional requirements | Critical | E2E | Representative users for every approved role | Financial, security, audit, admin and normal records | 1. Prepare the stated preconditions and data. 2. Execute: Navigate/direct URL/API/search/AI/export attempts. 3. Validate source and linked records. 4. Validate expected events: access denied/restricted events. 5. Validate audit: Authentication and denials. 6. Validate notifications: Security notification only if policy. | Allowed actions succeed; denied actions reveal no data |  | Not Run |  |  |

# 14. Role-Based Access Control Test Cases

15 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RBAC-TC-001 | Role-Based Access | Validate General Manager access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active General Manager account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-002 | Role-Based Access | Validate Operations Manager access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Operations Manager account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-003 | Role-Based Access | Validate Front Desk Staff access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Front Desk Staff account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-004 | Role-Based Access | Validate Housekeeping Manager access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Housekeeping Manager account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-005 | Role-Based Access | Validate Housekeeping Staff access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Housekeeping Staff account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-006 | Role-Based Access | Validate Maintenance Manager access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Maintenance Manager account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-007 | Role-Based Access | Validate Maintenance Staff access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Maintenance Staff account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-008 | Role-Based Access | Validate Security Manager access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Security Manager account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-009 | Role-Based Access | Validate Security Staff access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Security Staff account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-010 | Role-Based Access | Validate Finance User access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Finance User account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-011 | Role-Based Access | Validate Concierge Staff access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Concierge Staff account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-012 | Role-Based Access | Validate IT / Integration Administrator access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active IT / Integration Administrator account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-013 | Role-Based Access | Validate System Administrator access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active System Administrator account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-014 | Role-Based Access | Validate Auditor access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active Auditor account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |
| RBAC-TC-015 | Role-Based Access | Validate AI Governance Reviewer access matrix | SEC-AC-001 to SEC-AC-012 | Critical | RBAC | An active AI Governance Reviewer account and a comparison System Administrator account exist. | Authorised and restricted module, financial, security, audit, user, integration and AI records. | 1. Sign in as the role. 2. Verify sidebar and direct-route module visibility. 3. Test create, read, update and delete/archive actions. 4. Search authorised and restricted records. 5. Ask Hotel Brain authorised and restricted questions. 6. Verify Dashboard, audit, financial, CCTV, Settings and Integration visibility. 7. Repeat restricted attempts through API/export where applicable. | Only the approved module, action and record scope is available. Restricted data is absent from UI, direct routes, APIs, exports, Search and Hotel Brain; required denials are audited. |  | Not Run |  |  |

# 15. Integration Test Cases

45 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CCTV-TC-001 | CCTV Integrations | Manual RTSP camera setup | CCTV-FR-001 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Manual RTSP camera setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall manual RTSP camera setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-002 | CCTV Integrations | HLS camera setup | CCTV-FR-002 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. HLS camera setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hLS camera setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-003 | CCTV Integrations | MJPEG camera setup | CCTV-FR-003 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. MJPEG camera setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mJPEG camera setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-004 | CCTV Integrations | Snapshot URL setup | CCTV-FR-004 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Snapshot URL setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall snapshot URL setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-005 | CCTV Integrations | ONVIF manual camera setup | CCTV-FR-005 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. ONVIF manual camera setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall oNVIF manual camera setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-006 | CCTV Integrations | Local USB browser preview | CCTV-FR-006 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Local USB browser preview. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall local USB browser preview; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-007 | CCTV Integrations | IP camera discovery | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. IP camera discovery. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall iP camera discovery; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-008 | CCTV Integrations | NVR connection | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. NVR connection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall nVR connection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-009 | CCTV Integrations | NVR channel import | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. NVR channel import. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall nVR channel import; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-010 | CCTV Integrations | Map camera to hotel area | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Map camera to hotel area. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall map camera to hotel area; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-011 | CCTV Integrations | Camera appears in Security Center | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Camera appears in Security Center. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall camera appears in Security Center; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-012 | CCTV Integrations | Failed stream test shows clear error | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Failed stream test shows clear error. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall failed stream test shows clear error; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| CCTV-TC-013 | CCTV Integrations | Simulated discovery is clearly labelled | CCTV-FR-007 | High | Integration | An active test user has the required CCTV Integrations module and action permissions; required source records exist. | Controlled CCTV Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open CCTV Integrations. 3. Simulated discovery is clearly labelled. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall simulated discovery is clearly labelled; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-001 | Smart Building Integrations | Smart lock provider setup | SBINT-FR-001 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Smart lock provider setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart lock provider setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-002 | Smart Building Integrations | Sensor provider setup | SBINT-FR-002 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Sensor provider setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall sensor provider setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-003 | Smart Building Integrations | HVAC provider setup | SBINT-FR-003 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. HVAC provider setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hVAC provider setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-004 | Smart Building Integrations | Energy meter provider setup | SBINT-FR-004 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Energy meter provider setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall energy meter provider setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-005 | Smart Building Integrations | Access control provider setup | SBINT-FR-005 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Access control provider setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall access control provider setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-006 | Smart Building Integrations | Manual device creation | SBINT-FR-006 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Manual device creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall manual device creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-007 | Smart Building Integrations | Local network discovery | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Local network discovery. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall local network discovery; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-008 | Smart Building Integrations | Gateway connection | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Gateway connection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall gateway connection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-009 | Smart Building Integrations | Webhook setup | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Webhook setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall webhook setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-010 | Smart Building Integrations | Device import | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Device import. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device import; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-011 | Smart Building Integrations | Device mapping | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Device mapping. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device mapping; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-012 | Smart Building Integrations | Device health status | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Device health status. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device health status; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-013 | Smart Building Integrations | Device alert routing | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Device alert routing. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device alert routing; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SBINT-TC-014 | Smart Building Integrations | Simulated hardware is labelled | SBINT-FR-007 | High | Integration | An active test user has the required Smart Building Integrations module and action permissions; required source records exist. | Controlled Smart Building Integrations records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Smart Building Integrations. 3. Simulated hardware is labelled. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall simulated hardware is labelled; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-028 | Integration Manager | CCTV / ONVIF provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. CCTV / ONVIF provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV / ONVIF provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-029 | Integration Manager | NVR provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. NVR provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall nVR provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-030 | Integration Manager | Local Camera provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Local Camera provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall local Camera provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-031 | Integration Manager | Smart Locks provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Smart Locks provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart Locks provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-032 | Integration Manager | Sensors provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Sensors provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall sensors provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-033 | Integration Manager | HVAC provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. HVAC provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hVAC provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-034 | Integration Manager | Energy Meters provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Energy Meters provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall energy Meters provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-035 | Integration Manager | Weather provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Weather provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall weather provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-036 | Integration Manager | Payments provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Payments provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall payments provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-037 | Integration Manager | Booking Channels provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Booking Channels provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking Channels provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-038 | Integration Manager | Microsoft 365 provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Microsoft 365 provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall microsoft 365 provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-039 | Integration Manager | Google Workspace provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Google Workspace provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall google Workspace provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-040 | Integration Manager | OpenAI / AI Provider provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. OpenAI / AI Provider provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall openAI / AI Provider provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-041 | Integration Manager | Generic REST API provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Generic REST API provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall generic REST API provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-042 | Integration Manager | Webhooks provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Webhooks provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall webhooks provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-043 | Integration Manager | MQTT provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. MQTT provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall mQTT provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-044 | Integration Manager | BACnet provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. BACnet provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall bACnet provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| INT-TC-045 | Integration Manager | Modbus provider status and failure handling | INT-FR-007 | High | Integration | An active test user has the required Integration Manager module and action permissions; required source records exist. | Controlled Integration Manager records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Integration Manager. 3. Modbus provider status and failure handling. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall modbus provider status and failure handling; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 16. Event Bus Test Cases

18 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EVENT-TC-001 | Event Bus | Publish and consume Booking events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Booking and a correlation identifier. | 1. Execute each applicable source transition: booking.created, booking.updated, booking.cancelled, booking.checked_in, booking.checked_out. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Dashboard, rooms, calendar, notifications, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-002 | Event Bus | Publish and consume Guest events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Guest and a correlation identifier. | 1. Execute each applicable source transition: guest.created, guest.updated, guest.issue_logged. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Search, guest journey, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-003 | Event Bus | Publish and consume Room events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Room and a correlation identifier. | 1. Execute each applicable source transition: room.status_changed, room.blocked, room.ready. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Housekeeping, bookings, dashboard. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-004 | Event Bus | Publish and consume Housekeeping events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Housekeeping and a correlation identifier. | 1. Execute each applicable source transition: housekeeping.assigned, started, delayed, inspected, completed. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Rooms, calendar, notifications. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-005 | Event Bus | Publish and consume Maintenance events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Maintenance and a correlation identifier. | 1. Execute each applicable source transition: maintenance.created, assigned, blocked_room, completed, overdue. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Rooms, incidents, notifications. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-006 | Event Bus | Publish and consume Incident events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Incident and a correlation identifier. | 1. Execute each applicable source transition: incident.created, escalated, updated, closed, sla_breached. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Operations, security, notifications. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-007 | Event Bus | Publish and consume Security events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Security and a correlation identifier. | 1. Execute each applicable source transition: security.alert_created, access_denied, door_forced, alert_closed. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Incidents, notifications, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-008 | Event Bus | Publish and consume Smart Building events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Smart Building and a correlation identifier. | 1. Execute each applicable source transition: device.discovered, device.offline, reading.threshold_breached, device.faulted. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Maintenance, security, incidents. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-009 | Event Bus | Publish and consume CCTV events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for CCTV and a correlation identifier. | 1. Execute each applicable source transition: camera.discovered, camera.offline, stream_tested, camera.mapped. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Security, maintenance, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-010 | Event Bus | Publish and consume Integration events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Integration and a correlation identifier. | 1. Execute each applicable source transition: integration.configured, tested, connected, failed, disconnected. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Health, notifications, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-011 | Event Bus | Publish and consume Inventory events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Inventory and a correlation identifier. | 1. Execute each applicable source transition: inventory.adjusted, low_stock, out_of_stock, purchase_order_created. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Operations, notifications, reports. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-012 | Event Bus | Publish and consume Review events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Review and a correlation identifier. | 1. Execute each applicable source transition: review.received, assigned, responded, escalated. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Operations, incidents, notifications. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-013 | Event Bus | Publish and consume Message / Call events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Message / Call and a correlation identifier. | 1. Execute each applicable source transition: message.received, conversation.escalated, call.started, call.ended, followup.created. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Concierge, incidents, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-014 | Event Bus | Publish and consume Notification events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Notification and a correlation identifier. | 1. Execute each applicable source transition: notification.created, delivered, failed, acknowledged, escalated. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Users, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-015 | Event Bus | Publish and consume Task events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Task and a correlation identifier. | 1. Execute each applicable source transition: task.created, assigned, started, completed, overdue, cancelled. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Departments, calendar, notifications. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-016 | Event Bus | Publish and consume Enterprise Search events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Enterprise Search and a correlation identifier. | 1. Execute each applicable source transition: search.executed, search.restricted, index.updated, index.failed. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Audit, operations. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-017 | Event Bus | Publish and consume Hotel Brain events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Hotel Brain and a correlation identifier. | 1. Execute each applicable source transition: ai.question_asked, answer_generated, recommendation_created, approved, rejected, executed. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Governance, tasks, audit. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |
| EVENT-TC-018 | Event Bus | Publish and consume Audit events | Section 21 Event Bus Requirements | High | Integration | Event capture/inspection is enabled and the source action can be executed. | Source records for Audit and a correlation identifier. | 1. Execute each applicable source transition: audit.recorded, audit.write_failed. 2. Inspect the event envelope and payload. 3. Verify hotel scope, version, timestamps, actor, source, correlation and causation. 4. Verify consumers: Operations/security monitoring. 5. Replay or retry to confirm idempotency where applicable. | Exactly the required versioned events are published and consumed without secrets, duplication or loss; failures are observable and recoverable. |  | Not Run |  |  |

# 17. Audit Logging Test Cases

24 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AUDIT-TC-001 | Audit Engine | Login and access outcome | AUDIT-FR-001 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Login and access outcome. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall login and access outcome; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-002 | Audit Engine | Access request approval and rejection | AUDIT-FR-002 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Access request approval and rejection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall access request approval and rejection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-003 | Audit Engine | User create update and disable | AUDIT-FR-003 | Critical | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. User create update and disable. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall user create update and disable; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-004 | Audit Engine | Record creation | AUDIT-FR-004 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Record creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall record creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-005 | Audit Engine | Record update | AUDIT-FR-005 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Record update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall record update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-006 | Audit Engine | Record delete or archive | AUDIT-FR-006 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Record delete or archive. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall record delete or archive; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-007 | Audit Engine | Booking status change | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Booking status change. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking status change; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-008 | Audit Engine | Guest profile change | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Guest profile change. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest profile change; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-009 | Audit Engine | Room status change | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Room status change. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall room status change; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-010 | Audit Engine | Housekeeping update | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Housekeeping update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall housekeeping update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-011 | Audit Engine | Maintenance update | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Maintenance update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall maintenance update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-012 | Audit Engine | Incident update | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Incident update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall incident update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-013 | Audit Engine | Financial update | AUDIT-FR-007 | Critical | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Financial update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall financial update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-014 | Audit Engine | Settings change | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Settings change. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall settings change; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-015 | Audit Engine | Integration setup | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Integration setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-016 | Audit Engine | Connection test | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Connection test. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall connection test; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-017 | Audit Engine | Device import | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Device import. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device import; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-018 | Audit Engine | CCTV stream test | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. CCTV stream test. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV stream test; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-019 | Audit Engine | Search query | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Search query. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search query; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-020 | Audit Engine | Restricted access attempt | AUDIT-FR-007 | Critical | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Restricted access attempt. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall restricted access attempt; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-021 | Audit Engine | Hotel Brain query | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Hotel Brain query. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain query; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-022 | Audit Engine | Hotel Brain answer | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Hotel Brain answer. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain answer; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-023 | Audit Engine | Sensitive action confirmation and rejection | AUDIT-FR-007 | Critical | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Sensitive action confirmation and rejection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall sensitive action confirmation and rejection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AUDIT-TC-024 | Audit Engine | Report generation and export | AUDIT-FR-007 | High | Functional | An active test user has the required Audit Engine module and action permissions; required source records exist. | Controlled Audit Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Audit Engine. 3. Report generation and export. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall report generation and export; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 18. Notification Test Cases

17 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NOTIF-TC-001 | Notification Engine | Booking update | NOTIF-FR-001 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Booking update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-002 | Notification Engine | Check-in/check-out | NOTIF-FR-002 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Check-in/check-out. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall check-in/check-out; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-003 | Notification Engine | Room readiness blocker | NOTIF-FR-003 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Room readiness blocker. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall room readiness blocker; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-004 | Notification Engine | Housekeeping delay | NOTIF-FR-004 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Housekeeping delay. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall housekeeping delay; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-005 | Notification Engine | Maintenance fault | NOTIF-FR-005 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Maintenance fault. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall maintenance fault; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-006 | Notification Engine | Incident escalation | NOTIF-FR-006 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Incident escalation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall incident escalation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-007 | Notification Engine | Security alert | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Security alert. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall security alert; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-008 | Notification Engine | CCTV offline | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. CCTV offline. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV offline; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-009 | Notification Engine | Device offline | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Device offline. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device offline; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-010 | Notification Engine | Low battery | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Low battery. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall low battery; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-011 | Notification Engine | Water leak | NOTIF-FR-007 | Critical | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Water leak. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall water leak; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-012 | Notification Engine | Smoke/fire | NOTIF-FR-007 | Critical | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Smoke/fire. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smoke/fire; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-013 | Notification Engine | Inventory low stock | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Inventory low stock. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall inventory low stock; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-014 | Notification Engine | Integration failure | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Integration failure. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration failure; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-015 | Notification Engine | Guest complaint | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Guest complaint. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest complaint; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-016 | Notification Engine | Negative review | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Negative review. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall negative review; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NOTIF-TC-017 | Notification Engine | Hotel Brain attention item | NOTIF-FR-007 | High | Functional | An active test user has the required Notification Engine module and action permissions; required source records exist. | Controlled Notification Engine records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Notification Engine. 3. Hotel Brain attention item. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain attention item; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 19. Enterprise Search Test Cases

24 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SEARCH-TC-001 | Enterprise Search | Global search | SEARCH-FR-001 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Global search. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall global search; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-002 | Enterprise Search | Advanced search | SEARCH-FR-002 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Advanced search. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall advanced search; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-003 | Enterprise Search | Search by guest | SEARCH-FR-003 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-004 | Enterprise Search | Search by room | SEARCH-FR-004 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by room. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by room; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-005 | Enterprise Search | Search by booking | SEARCH-FR-005 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by booking. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by booking; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-006 | Enterprise Search | Search by incident | SEARCH-FR-006 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by incident. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by incident; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-007 | Enterprise Search | Search by maintenance task | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by maintenance task. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by maintenance task; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-008 | Enterprise Search | Search by CCTV camera | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by CCTV camera. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by CCTV camera; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-009 | Enterprise Search | Search by smart building device | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by smart building device. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by smart building device; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-010 | Enterprise Search | Search by message | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by message. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by message; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-011 | Enterprise Search | Search by call | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by call. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by call; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-012 | Enterprise Search | Search by review | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search by review. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search by review; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-013 | Enterprise Search | Search financial record where authorised | SEARCH-FR-007 | Critical | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search financial record where authorised. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search financial record where authorised; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-014 | Enterprise Search | Search user where authorised | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search user where authorised. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search user where authorised; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-015 | Enterprise Search | Search integration | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search integration. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search integration; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-016 | Enterprise Search | Search audit log where authorised | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Search audit log where authorised. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search audit log where authorised; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-017 | Enterprise Search | Category grouping | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Category grouping. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall category grouping; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-018 | Enterprise Search | Filters | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Filters. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall filters; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-019 | Enterprise Search | Result preview | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Result preview. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall result preview; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-020 | Enterprise Search | Saved searches | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Saved searches. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall saved searches; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-021 | Enterprise Search | Recent searches | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Recent searches. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall recent searches; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-022 | Enterprise Search | Permission filtering | SEARCH-FR-007 | Critical | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Permission filtering. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall permission filtering; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-023 | Enterprise Search | No-results state | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. No-results state. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall no-results state; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| SEARCH-TC-024 | Enterprise Search | Error state | SEARCH-FR-007 | High | Functional | An active test user has the required Enterprise Search module and action permissions; required source records exist. | Controlled Enterprise Search records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Enterprise Search. 3. Error state. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall error state; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 20. Hotel Brain and AI Governance Test Cases

16 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AI-TC-001 | Hotel Brain and AI Governance | Ask for daily GM briefing | AI-FR-001 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for daily GM briefing. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for daily GM briefing; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-002 | Hotel Brain and AI Governance | Ask what happened overnight | AI-FR-002 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask what happened overnight. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask what happened overnight; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-003 | Hotel Brain and AI Governance | Ask for rooms not ready | AI-FR-003 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for rooms not ready. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for rooms not ready; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-004 | Hotel Brain and AI Governance | Ask for unresolved incidents | AI-FR-004 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for unresolved incidents. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for unresolved incidents; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-005 | Hotel Brain and AI Governance | Ask for offline devices | AI-FR-005 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for offline devices. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for offline devices; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-006 | Hotel Brain and AI Governance | Ask for overdue maintenance | AI-FR-006 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for overdue maintenance. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for overdue maintenance; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-007 | Hotel Brain and AI Governance | Ask for guest complaints in last 7 days | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for guest complaints in last 7 days. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for guest complaints in last 7 days; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-008 | Hotel Brain and AI Governance | Ask for CCTV health issues | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for CCTV health issues. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for CCTV health issues; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-009 | Hotel Brain and AI Governance | Ask for smart building risks | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Ask for smart building risks. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall ask for smart building risks; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-010 | Hotel Brain and AI Governance | Unauthorised financial or security request is refused | AI-FR-007 | Critical | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Unauthorised financial or security request is refused. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall unauthorised financial or security request is refused; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-011 | Hotel Brain and AI Governance | Answer includes evidence and source records | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Answer includes evidence and source records. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall answer includes evidence and source records; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-012 | Hotel Brain and AI Governance | Insufficient-data response is bounded | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Insufficient-data response is bounded. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall insufficient-data response is bounded; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-013 | Hotel Brain and AI Governance | Suggested action is shown | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Suggested action is shown. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall suggested action is shown; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-014 | Hotel Brain and AI Governance | Sensitive action requires confirmation | AI-FR-007 | Critical | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. Sensitive action requires confirmation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall sensitive action requires confirmation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-015 | Hotel Brain and AI Governance | AI answer creates audit log | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. AI answer creates audit log. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall aI answer creates audit log; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| AI-TC-016 | Hotel Brain and AI Governance | AI governance metadata is recorded | AI-FR-007 | High | Functional | An active test user has the required Hotel Brain and AI Governance module and action permissions; required source records exist. | Controlled Hotel Brain and AI Governance records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Hotel Brain and AI Governance. 3. AI governance metadata is recorded. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall aI governance metadata is recorded; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 21. Error Handling and Negative Test Cases

21 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NEG-TC-001 | Cross-Platform Negative Testing | Required field missing | NEG-FR-001 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Required field missing. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall required field missing; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-002 | Cross-Platform Negative Testing | Invalid date | NEG-FR-002 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Invalid date. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall invalid date; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-003 | Cross-Platform Negative Testing | Invalid room selection | NEG-FR-003 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Invalid room selection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall invalid room selection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-004 | Cross-Platform Negative Testing | Duplicate guest | NEG-FR-004 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Duplicate guest. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall duplicate guest; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-005 | Cross-Platform Negative Testing | Invalid booking status change | NEG-FR-005 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Invalid booking status change. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall invalid booking status change; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-006 | Cross-Platform Negative Testing | Unauthorised access | NEG-FR-006 | Critical | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Unauthorised access. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall unauthorised access; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-007 | Cross-Platform Negative Testing | Failed save | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Failed save. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall failed save; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-008 | Cross-Platform Negative Testing | Failed update | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Failed update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall failed update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-009 | Cross-Platform Negative Testing | Failed integration connection | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Failed integration connection. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall failed integration connection; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-010 | Cross-Platform Negative Testing | Invalid credentials | NEG-FR-007 | Critical | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Invalid credentials. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall invalid credentials; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-011 | Cross-Platform Negative Testing | Expired credentials | NEG-FR-007 | Critical | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Expired credentials. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall expired credentials; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-012 | Cross-Platform Negative Testing | Failed camera stream | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Failed camera stream. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall failed camera stream; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-013 | Cross-Platform Negative Testing | No cameras discovered | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. No cameras discovered. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall no cameras discovered; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-014 | Cross-Platform Negative Testing | Device discovery failed | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Device discovery failed. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall device discovery failed; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-015 | Cross-Platform Negative Testing | Search unavailable | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Search unavailable. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall search unavailable; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-016 | Cross-Platform Negative Testing | Hotel Brain unavailable | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Hotel Brain unavailable. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain unavailable; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-017 | Cross-Platform Negative Testing | Hotel Brain restricted request | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Hotel Brain restricted request. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain restricted request; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-018 | Cross-Platform Negative Testing | Event Bus failure | NEG-FR-007 | Critical | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Event Bus failure. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall event Bus failure; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-019 | Cross-Platform Negative Testing | Audit log failure | NEG-FR-007 | Critical | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Audit log failure. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall audit log failure; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-020 | Cross-Platform Negative Testing | Notification failure | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Notification failure. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall notification failure; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| NEG-TC-021 | Cross-Platform Negative Testing | Known authentication account states use specific messages | NEG-FR-007 | High | Negative | An active test user has the required Cross-Platform Negative Testing module and action permissions; required source records exist. | Controlled Cross-Platform Negative Testing records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Cross-Platform Negative Testing. 3. Known authentication account states use specific messages. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall known authentication account states use specific messages; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 22. Regression Test Suite

19 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REG-TC-001 | Critical Regression | Login and access | REG-FR-001 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Login and access. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall login and access; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-002 | Critical Regression | Request access | REG-FR-002 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Request access. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall request access; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-003 | Critical Regression | Password setup | REG-FR-003 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Password setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall password setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-004 | Critical Regression | Dashboard load | REG-FR-004 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Dashboard load. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall dashboard load; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-005 | Critical Regression | Booking creation | REG-FR-005 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Booking creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall booking creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-006 | Critical Regression | Guest creation | REG-FR-006 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Guest creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall guest creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-007 | Critical Regression | Room status update | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Room status update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall room status update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-008 | Critical Regression | Housekeeping status update | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Housekeeping status update. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall housekeeping status update; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-009 | Critical Regression | Maintenance task creation | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Maintenance task creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall maintenance task creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-010 | Critical Regression | Incident creation | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Incident creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall incident creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-011 | Critical Regression | Inventory low-stock | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Inventory low-stock. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall inventory low-stock; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-012 | Critical Regression | Integration Manager load | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Integration Manager load. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall integration Manager load; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-013 | Critical Regression | CCTV integration setup | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. CCTV integration setup. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall cCTV integration setup; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-014 | Critical Regression | Smart Building device display | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Smart Building device display. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall smart Building device display; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-015 | Critical Regression | Enterprise Search query | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Enterprise Search query. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall enterprise Search query; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-016 | Critical Regression | Hotel Brain query | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Hotel Brain query. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall hotel Brain query; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-017 | Critical Regression | Audit log creation | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Audit log creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall audit log creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-018 | Critical Regression | Notification creation | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Notification creation. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall notification creation; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |
| REG-TC-019 | Critical Regression | Role-based restriction | REG-FR-007 | Critical | Regression | An active test user has the required Critical Regression module and action permissions; required source records exist. | Controlled Critical Regression records covering normal, empty and restricted states. | 1. Sign in as the authorised test user. 2. Open Critical Regression. 3. Role-based restriction. 4. Save or confirm the action where applicable. 5. Refresh and inspect linked records, events, notifications and audit evidence. | The system shall role-based restriction; persist and display the correct state; preserve permissions; show a specific error if unsupported; and create required audit/event records. |  | Not Run |  |  |

# 23. UAT Test Suite

9 cases. Execution columns are intentionally blank except Status = Not Run.

| Test Case ID | Test Area / Module | Test Title | Requirement Reference | Priority | Test Type | Preconditions | Test Data | Test Steps | Expected Result | Actual Result | Status | Defect ID | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UAT-TC-001 | Business UAT | General Manager completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained General Manager tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as General Manager. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The General Manager can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-002 | Business UAT | Front Desk Staff completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Front Desk Staff tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Front Desk Staff. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Front Desk Staff can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-003 | Business UAT | Housekeeping Manager completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Housekeeping Manager tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Housekeeping Manager. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Housekeeping Manager can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-004 | Business UAT | Maintenance Manager completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Maintenance Manager tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Maintenance Manager. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Maintenance Manager can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-005 | Business UAT | Security Manager completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Security Manager tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Security Manager. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Security Manager can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-006 | Business UAT | IT / Integration Administrator completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained IT / Integration Administrator tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as IT / Integration Administrator. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The IT / Integration Administrator can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-007 | Business UAT | Finance User completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Finance User tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Finance User. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Finance User can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-008 | Business UAT | Operations Manager completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Operations Manager tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Operations Manager. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Operations Manager can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |
| UAT-TC-009 | Business UAT | Concierge Staff completes a representative working-day scenario | BRD business processes and role requirements | High | UAT | A trained Concierge Staff tester and realistic department data are available. | Representative records, alerts, tasks and linked evidence for the role. | 1. Sign in as Concierge Staff. 2. Review the role dashboard and attention items. 3. Complete the role's main daily workflow. 4. Follow a linked record into another authorised module. 5. Resolve or escalate an exception. 6. Confirm notifications and activity/audit evidence. 7. Confirm restricted information is not shown. | The Concierge Staff can complete the business scenario efficiently with correct data, ownership, hand-off, permissions and evidence. |  | Not Run |  |  |

# 24. Test Execution Summary Template

| Field | Value / Formula |
| --- | --- |
| Test cycle | [Cycle name] |
| Date | [YYYY-MM-DD] |
| Tester | [Name] |
| Environment | [QA/UAT/Browser/build] |
| Total test cases | [Count] |
| Passed | [Count] |
| Failed | [Count] |
| Blocked | [Count] |
| Not run | [Count] |
| Pass percentage | [Passed / executed] |
| Open critical defects | [Count] |
| Open high defects | [Count] |
| Key risks | [Summary] |
| Recommendation | [Proceed / Conditional / Stop] |
| Sign-off status | [Pending / Approved / Rejected] |

# 25. Defect Log Template

| Defect ID | Date | Raised by | TC ID | Module | Title | Description | Steps | Expected | Actual | Severity | Priority | Evidence | Assigned to | Status | Retest date | Retest result | Closure comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# 26. Sign-Off Checklist

| Checklist item | Owner | Status | Evidence / comments |
| --- | --- | --- | --- |
| QA pack reviewed and requirement traceability accepted | [TBC] | [ ] Pending |  |
| Environment, data and role accounts approved | [TBC] | [ ] Pending |  |
| Critical E2E, RBAC, security and data-leakage tests passed | [TBC] | [ ] Pending |  |
| Regression suite passed | [TBC] | [ ] Pending |  |
| Provider tests distinguish real, sandbox and simulation evidence | [TBC] | [ ] Pending |  |
| Open Critical defects = 0 | [TBC] | [ ] Pending |  |
| Open High defects resolved or formally accepted | [TBC] | [ ] Pending |  |
| UAT completed by nominated business roles | [TBC] | [ ] Pending |  |
| Risks, blocked tests and workarounds accepted | [TBC] | [ ] Pending |  |
| Product Owner, QA Lead, Engineering Lead and Security Lead sign-off recorded | [TBC] | [ ] Pending |  |

# Completion Summary

This pack contains 477 executable test cases across functional, E2E, RBAC, integrations, Event Bus, audit, notifications, Enterprise Search, Hotel Brain/AI governance, negative, regression and UAT coverage.

## Recommended execution order

1) Build/health/authentication; 2) RBAC and sensitive-data controls; 3) core booking-room-housekeeping journeys; 4) control centres; 5) integrations and events; 6) Search and AI; 7) regression; 8) UAT.

## Defect triage recommendation

Triage Critical and High defects daily with Product, Engineering, QA and Security. Any credential, financial, guest, security, Search or AI permission leakage is a release blocker.